## Slide 1: Software Requirement Engineering
Change Management
Week # 15

## Slide 2: Change happens

## Slide 3: Content
• Change happens
• Why manage changes?
• Change Control Policy?
• A change control process description

## Slide 5: Why Manage Changes?
• The world changes as development progresses: new market opportunities arise, regulations and policies change, and business needs evolve.
• An effective software team can nimbly respond to necessary changes so that the product they build provides timely customer value.

## Slide 6: Why Manage Changes?
• An organization that’s serious about managing its software projects must ensure that:
▫ Proposed requirements changes are thoughtfully evaluated before being committed to.
▫ Appropriate individuals make informed business decisions about requested changes.
▫ Change activity is made visible to affected stakeholders.
▫ Approved changes are communicated to all affected participants.
▫ The project incorporates requirements changes in a consistent and effective fashion.

## Slide 8: Change Control Policy
• Management should communicate a policy that states its expectations of how project teams will handle proposed changes in requirements and all other significant project artifacts.
• Policies are meaningful only if they are realistic, add value, and are enforced.

## Slide 9: Change Control Policy
• The following change control policy statements can be helpful:
▫ All changes must follow the process. If a change request is not submitted in accordance with this process, it will not be considered.
▫ No design or implementation work other than feasibility exploration will be performed on unapproved changes.
▫ Simply requesting a change does not guarantee that it will be made. The project’s change control board (CCB) will decide which changes to implement.

## Slide 10: Change Control Policy
• The following change control policy statements can be helpful:
▫ The contents of the change database must be visible to all project stakeholders.
▫ Impact analysis must be performed for every change.
▫ Every incorporated change must be traceable to an approved change request.
▫ The rationale behind every approval or rejection of a change request must be recorded.

## Slide 12: A change control process description
• Figure 28-1 illustrates a template for a change control process description to handle requirements modifications.
1. Purpose and scope
▫ Describe the purpose of this process and the organizational scope to which it applies. Indicate whether any specific kinds of changes are exempted, such as changes in interim work products.

## Slide 13
A change control process description
2. Roles and responsibilities

## Slide 14: A change control process description
3. Change request status
▫ A change request passes through a defined life cycle of states. You can
represent these states by using a state-transition diagram, as
illustrated in Figure 28-2.

## Slide 15: A change control process description
4. Entry criteria
• The basic entry criterion for your change control process is that a change request with all the necessary information has been received through an approved channel.
• All potential originators should know how to submit a change request.
• Change tool should assign a unique identifier to each request and route all changes to the Request Receiver.

## Slide 16: A change control process description
5. Tasks
 Evaluate change request
🞄 Begin by evaluating the request for technical feasibility, cost, and alignment with the project’s business requirements and resource constraints.
🞄 The CCB Chair might assign an Evaluator to perform impact analysis, risk and
hazard analysis, or other assessments.

## Slide 17: A change control process description
5. Tasks
 Make change decision
 The appropriate decision makers, chartered as the CCB, then decide whether to approve or reject the change.
 The CCB gives each approved change a priority or target implementation
date, or it allocates the change to a specific iteration or release.

## Slide 18: A change control process description
5. Tasks
 Implement the change
 The assigned Modifier (or Modifiers) updates the affected work products as necessary to fully implement the change.
 Use requirements trace information to find all the parts of the system that the change touches, and revise the trace information if necessary to reflect the changes made.

## Slide 19: A change control process description
5. Tasks
 Verify the change
 Requirements changes typically are verified through a peer review to ensure that modified deliverables correctly address all aspects of the change.
 Multiple team members might verify the changes made in various
downstream work products through testing or review.

## Slide 20: A change control process description
6. Exit criteria
▫ Satisfying the following exit criteria indicates that an execution of your change control process was properly completed:
🞄 The status of the request is Rejected, Closed, or Canceled.
🞄 All modified work products are updated and stored in the correct locations.
🞄 The relevant stakeholders have been notified of the change details and the status of the change request.

## Slide 21: A change control process description
7. Change control status reporting
▫ Identify the charts and reports you’ll use to summarize the contents of the change database.
▫ These charts might show the number of change requests in each state as a function of time, or trends in the average time that a change request is unresolved.
▫ Describe the procedures for producing the charts and reports. The project manager uses these reports when tracking the project’s status.

## Slide 22: Summary
• Change happens
• Why manage changes?
• Change Control Policy?
• A change control process description